# Quarterly Risk Briefing — [Organization]

[Quarter / Date]  ·  Prepared by: [Name, Role]  ·  Time required: 15 minutes

## 1. Decisions needed today

Nothing in this section is informational. Each line requires a yes, a no, or a date.

| Decision requested | Cost to act | Cost of inaction | Recommendation |
| --- | --- | --- | --- |
| [Approve MFA enforcement for all staff, including exceptions previously granted] | [$0 — licensed; 2 weeks effort] | [Breach via phished password; insurer may deny claim] | [Approve, effective MM/DD] |
| [Example: Accept risk R-08 (legacy app, no MFA) until replacement] | [—] | [Documented on register] | [Accept until Q1, review at renewal] |

## 2. Top risks

| Risk (plain language) | Score | Trend | Status | Owner |
| --- | --- | --- | --- | --- |
| [Ransomware via phished credentials — would halt operations ~1 week] | [High 6] | [Improving] | [MFA rollout 70% done] | [IT Mgr] |
| [Departed-employee accounts left active] | [Med 4] | [Improving] | [Same-day disable process live; quarterly audit next] | [IT Mgr] |
| [Key person dependency — single IT admin] | [High 6] | [Flat] | [Runbooks in progress; decision on deputy pending] | [CEO] |
| [Backups never restore-tested] | [Med 4] | [Improving] | [First test scheduled MM/DD] | [IT Mgr] |
| [Payment fraud via email compromise] | [Med 4] | [Flat] | [Dual approval live; DMARC at quarantine] | [CFO] |

Red/High means a decision is needed in this meeting — not “important.” If nothing needs a decision, nothing is red.

## 3. Changes since last briefing

- [New risk: …]

- [Closed: … — what closed it and what it cost]

- [Near miss: … — what almost happened, what stopped it, what we changed]

## 4. One metric that matters

[Example: % of accounts with MFA enforced — 70%, up from 40% last quarter. Target: 100% by MM/DD.]

One trend, tracked every briefing. Resist adding a dashboard.

## 5. Decisions recorded

| Date | Decision (including risk acceptances, by name) | Decision maker |
| --- | --- | --- |
| [MM/DD] | [We are choosing to accept risk R-08 until the application is replaced, review at contract renewal] | [COO] |

# How to use this template (delete this page)

This briefing is designed for a standing 15-minute quarterly slot with leadership. Frequency beats depth: a short, regular rhythm makes risk a normal management topic and builds a paper trail of informed decisions.

Rules that make it work:

- Lead with decisions, not findings. Executives act on framed choices. Every decision request carries three numbers: cost to act, cost of inaction, and your one-sentence recommendation.

- Use calendar language for likelihood (“expect this once every 2–3 years”), and operational language for impact (“shipping stops for a week”). Never present a matrix and hope.

- Reserve red for “decision needed in this meeting.” If everything is red, leadership learns red means normal — and you lose your only alarm.

- Record risk acceptances verbatim: “We are choosing to accept [risk] until [date], and [name] owns that decision.” This single sentence transfers ownership to the business, satisfies auditors and insurers, and prevents acceptance from quietly becoming neglect.

- Keep section 4 to exactly one metric. The discipline is the message: you measure what matters and you know what matters.

- Fill section 5 during the meeting, read it back aloud, and circulate the page afterward. That read-back is your governance program.

Pairs with the Risk Register template at allaboutrisk.info — section 2 should be the top rows of the register, translated into plain language.

Leadership Risk Briefing v1.0 — June 2026 — allaboutrisk.info/templates — free under CC BY 4.0. This file contains no macros; if a copy asks you to enable anything, it did not come from allaboutrisk.info.